# hotfix Deployment SUMMARY – Grainger Plc

| Affected Applications | Salesforce |  |  |  |
| --- | --- | --- | --- | --- |
| Production Deployment Date | 7th April 2025 |  |  |  |
| Production deployments in previous period | Item |  |  | Completed |
|  | CLTL-398: Opportunities created by GREP have blank record type CLTL-396: Tenancy End Date Is Removed When Move To Audit Stage BSS-101: Update Flow for Notice Recieved Date on Unit SFDC-458: Credit Control Team Permission Set Group SFDC-689: Identify 'Under Other Contract' Blocks SFDC-693: Create PS_Credit_Control_CRUD permission Set SFDC-699: Add Touchpoint Survey Read PS to Ops PSGs SFDC-701: Update Residential Leasing User PS SFDC-712: Update All Resi Lettings CRUD perm sets |  |  | 24th March 2025 |
| Upcoming Deployments | Item | UAT Deployment | UAT Approver | Status |
|  | RBAC – SFDC-723: PS_Payment_Creation | 27th March 2025 | Lesley Richardson | Approved |
|  | Support Hotfix – BSS-102: Lead tenant opportunity contact role | 27th March 2025 | Jaic George | Approved |
|  | RBAC – SFDC-735: Update GEN_Contracts_Read Permission Set | 2nd April 2025 | Jemma Herring | Approved |
|  | RBAC – SFDC-741: Update PS_Residential_Lettings_CRUD | 2nd April 2025 | Colette Taylor | Awaiting Sign-Off |
|  | RBAC – SFDC-742: Update Residential Leasing User permset | 3rd April 2025 | Colette Taylor | Approved |
|  | RBAC – SFDC-743: Update PS_Renewals_CRUD perm set | 3rd April 2025 | Jemma Herring | Approved |
| General / Risks / Issues |  |  |  |  |