# hotfix Deployment SUMMARY – Grainger Plc

| Affected Applications | Salesforce |  |  |  |
| --- | --- | --- | --- | --- |
| Production Deployment Date | 9th June 2025 |  |  |  |
| Production deployments in previous period | Item |  |  | Completed |
|  | Support BSS-121: No tenants/guarantors are adding onto homelet referencing |  |  | 2th June |
| Upcoming Deployments | Item | UAT Deployment | UAT Approver | Status |
|  | Support Hotfix BSS-124: Pass the Flat no as well to Rightmove | 5th June 2025 | Jaic George | SIT Testing |
|  | Support Hotfix BSS-125: Updated address mapping to Homelet | 5th June 2025 | Jaic George | SIT Testing |
| General / Risks / Issues | Both the above items are being tested in SIT first before moving to UAT. If these items are not signed off in both environments by 5pm 6th June 2025, they will not be included in the deployment on Monday 9th June 2025. Evidence of passing the tests will be on the tickets. |  |  |  |