# hotfix Deployment SUMMARY – Grainger Plc

| Affected Applications | Salesforce |  |  |  |
| --- | --- | --- | --- | --- |
| Production Deployment Date | 14th July 2025 |  |  |  |
| Production deployments in previous period | Item |  |  | Completed |
|  | BAU Sprint 12 – SFDC-785: See Tenancy Contact Roles on an Account BAU Sprint 12 – SFDC-786: Update Agreement Types BAU Sprint 12 – SFDC-800: Viewing Journey Creation/Update Flow BAU Sprint 12 – SFDC-801: Create Viewing Event Record Type BAU Sprint 12 – SFDC-461: Create Viewing Tour Object BAU Sprint 12 – SFDC-809: Home Page Component - Today's Viewings BAU Sprint 12 – SFDC-807: Add Viewing Units to a Viewing Tour BAU Sprint 12 – SFDC-799: Create Viewing Unit Object BAU Sprint 12 – SFDC-808: Remove Viewing Units from a Viewing Journey BAU Sprint 12 – SFDC-802: Update/Cancel a Viewing Journey BAU Sprint 12 – SFDC-817: Create Viewing Cancellation Email Template BAU Sprint 12 – SFDC-804: Complete a Viewing Journey BAU Sprint 12 – SFDC-805: Add Viewing Unit Related lists BAU Sprint 12 – SFDC-826: Move Related List on Opp BAU Sprint 12 – SFDC-827: Remove Delete Button on Event BAU Sprint 12 – SFDC-828: Add Viewing Tour field to Event |  |  | 16th June |
| Upcoming Deployments | Item | UAT Deployment | UAT Approver | Status |
|  | RBAC - SFDC-703: Finance Read Only User Permission Set Group | 8th July 2025 | Deb Stein | Production Approved |
|  | RBAC – SFDC-704: Create Finance Read Only Permissions | 8th July 2025 | Deb Stein | Production Approved |
|  | RBAC – SFDC-844: Add 'Lettings Priorty' unit field to Lettings Managers | 8th July 2025 | Colette Taylor | Production Approved |
|  | RBAC – SFDC-845: Update Credit Control CRUD PS | 9th July 2025 | Hanna Thompson | Production Approved |
|  | RBAC – SFDC-848: Remove Refunds from Profile | 9th July 2025 | Hanna Thompson | Production Approved |
|  | RBAC – SFDC-867: Default Grainger User Profile Update | 10th July 2025 | Jessica Howe | Production Approved |
|  | RBAC – SFDC-871: Create TPT Manager CRUD Perm Set | 10th July 2025 | Clair Habgood | Production Approved |
| General / Risks / Issues |  |  |  |  |