# hotfix Deployment SUMMARY – Grainger Plc

| Affected Applications | Salesforce |  |  |  |
| --- | --- | --- | --- | --- |
| Production Deployment Date | 13th October 2025 |  |  |  |
| Production deployments in previous period | Item |  |  | Completed |
|  | BAU Sprint 15 – SFDC:906: Prevent VT Completion/Closure when Op is past ‘Post Viewing’ BAU Sprint 15 – SFDC-861: Resi Ops - RTR status easily visible BAU Sprint 15 – SFDC-953: Ensure that Start Time is required on a Viewing Tour BAU Sprint 15 – SFDC-958: Create Personal Reporting PS |  |  | 15th September 2025 |
| Upcoming Deployments | Item | UAT Deployment | UAT Approver | Status |
|  | BAU Sprint 16 – SFDC-954: Show employment details on Opportunities | 6th Oct 2025 | Colette Taylor | Prod Approved |
|  | BAU Sprint 16 – SFDC-982: New Event Record Type | 6th Oct 2025 | Colette Taylor | Prod Approved |
|  | BAU Sprint 16 – SFDC-985: Send Appointment Confirmation Email | 6th Oct 2025 | Colette Taylor | Prod Approved |
|  | BAU Sprint 16 – SFDC-983: Clean Default Event Record Type | 6th Oct 2025 | Elisabeta Mihalache | Prod Approved |
|  | BAU Sprint 16 – SFDC-984: RTR outstanding flag displaying incorrect on Resi Ops | 6th Oct 2025 | Clair Habgood | Prod Approved |
|  | BAU Sprint 16 – SFDC-939: Concession Calculations on Resi Ops | 6th Oct 2025 | Jessica Howe | Prod Approved |
|  | BAU Sprint 16 – SFDC-965: Review and Update Building PB Handler | 6th Oct 2025 | Elisabeta Mihalache | Pending Approval |
|  | BAU Sprint 16 – SFDC-969: Review and Update Lead PB Handler | 6th Oct 2025 | Elisabeta Mihalache | Pending Approval |
| General / Risks / Issues |  |  |  |  |