# Weekly hotfix Deployment SUMMARY – Grainger Plc

| Affected Applications | Salesforce |  |  |  |
| --- | --- | --- | --- | --- |
| Production Deployment Date | 29 July 2024 |  |  |  |
| Production deployments in previous period | Item |  |  | Completed |
|  | None |  |  | N/A |
| Upcoming Deployments | Item | UAT Deployment | UAT Approver | Status |
|  | https://graingerplc.atlassian.net/browse/BSS-27 | 22 July 2024 | Jaic George | Final UAT Testing |
| General / Risks / Issues | - Deploying BSS-27 will fix most issues around Renewal Opportunities not being cloned correctly, however there is a fix required in GREP to ensure that no more Opportunity Contact Roles are created than needed |  |  |  |