## Slide 1
Sprint Review: SVOT & Renewals
Sprint 2
03 Mar – 28 Mar

## Slide 2
Sprint Overview
Work Items Delivered
Story Points Completed
Weeks
36
79,25
4
Sprint Numbers
Work Items To Test
Sprint work Items Delivered
Sprint Links
Add the label ”Prod_Approved” to confirm the work item has delivered the functionality detailed in the Acceptance Criteria
UAT Items Addressed
8

## Slide 3
Work Items Delivered

## Slide 4
General Items
Risk | Contributing factors | Impact | Decisions taken
None |  |  | 
Issue | Contributing factors | Impact | Decisions taken
None |  |  | 
Items Carried over to next Sprint | Reasons
CJR-302: Tenancy Term Calc (Bug Fix) | More complex formula/logic than initially believed.
Decision | Description | Date

## Slide 5: Thank You