# BAU Sprint Summary – Sprint 6

This sprint focused on the Lead Conversions and updating some of the related objects. There was also an item to update tasks to make them more generic and more useable across the business.

## Lead conversion updates

### Mapping to Opportunities

Creation of multiple fields on the opportunity to store information gathered from the lead (15 fields in total).

These values were to be shown conditionally in the same way on the lead, however due to a conflict with the RTR project, these were left as is. A future ticket is on the backlog to review the entire page layout of the Opportunity.

Changed ‘Employment Type’ to a Global Picklist Value Set, ensuring that ‘Retired’ leads can convert, and any future changes updates to the options do not need to be re-mapped.

### Mapping to Accounts

Creation of multiple fields on the opportunity to store information gathered from the lead (5 fields in total).

Changed ‘Employment Type’ to a Global Picklist Value Set, ensuring that ‘Retired’ leads can convert, and any future changes updates to the options do not need to be re-mapped.

## general enhancements

### Account Page Layout

The Account Page Layout has been updated to have relevant information visible for a person and different information visible for a company.

### Task Generalisation

Any fields relating to viewings and viewing feedback has been removed from a task, giving a less cluttered and useful tool for any task across Grainger.