## Slide 1
Sprint Review: Salesforce BAU
Sprint 15
18 August – 14th September

## Slide 2
Sprint Overview
Work Items Delivered
Story Points Completed
Weeks
4.5
4
Sprint Numbers
Sprint work Items Delivered
Sprint Links
UAT Items Addressed
0
Enhancement Testing
BAU Go Live
Key Dates
8 – 12 September
15th September
5

## Slide 3
Work Items Delivered

## Slide 4
Work Items Planned for Next Sprint

## Slide 5
General Items
Risk | Contributing factors | Impact | Decisions taken
None |  |  | 
Issue | Contributing factors | Impact | Decisions taken
reCAPTCHA on Form Assembly forms impacting form performance |  | Alters how the form can be submitted, with conditional formatting and date inputs not displaying correctly | Hold off on release of SFDC-834. SFDC-863, and SFDC-865
Items Carried over to next Sprint | Reasons
RBAC - Create GREP Integration Permission Sets and Permission Set Group RBAC - Create Own Backup Permission Set/PSG RBAC - Data Team Permission Set Group CAB - Concession Calculations on Resi Ops | RBAC Items of lower priority CAB ticket delayed due to other CAB item dependencies
Decision | Description | Date

## Slide 6: Thank You