## Slide 1: Grainger
Renewals Consulting
Project Kick-Off Meeting

## Slide 2
Project Teams
Timelines & Billing Milestones
Agile Delivery Approach
Project Processes

## Slide 3
Vision and Objectives
Project Vision :
A future state renewals journey that leverages the single view of the customer to streamline the process, reduce the level of manual effort and create a standardised, simplified and transparent process.
This will allow more strategic rental uplifts based on the value of the customer, better tenant retention and will enable Grainger PLC to scale their portfolio without a corresponding linear increase in headcount.
Map the As-Is state of the current Renewals process
Deliver an As-Is process diagram
Create a future-state design for the Renewals process
Key Objectives :
Deliver a HLD for Salesforce solution
Create a feature backlog in Jira
Deliver a proposal to deliver the solution
Deliver a Solution Proposal that includes project phasing approach

## Slide 4
Open Box & Grainger Teams
Salesforce Architect
Sam
Business Analyst
Nikki
Salesforce Consultants
Dan Edwards
Jacob Smycz
Project Manager
Shaun
Project Lead
Jon Pitt
Project Manager
Yvonne
SMEs
Andrew Mason
Vicki Turnbull
Collette Hunter
Samantha Lancaster
Anita Masters
Anne Stephenson
Helen Douglas
Hanna Thompson
GRAINGER Stakeholders
Open Box Delivery Team
Notes: Talk to frequency of meetings and what we need from Grainger from a time / effort perspective

## Slide 5
Review of Current State

## Slide 6
Iterative delivery is achieved through a series of 3-week sprints
Agile Delivery Approach
Product Backlog
Process Improvement
Sprint Planning
Sprint Demo
Product Increment
Backlog Refinement
Testing
Sprint Retrospective
Sprint Backlog
3-week Sprint
Daily Stand-up
Open Box Activity
Grainger Activity
Joint Activity
Backlog Refinement & Prioritisation
Feedback

## Slide 7
Timelines & Billing Milestones
Duration
3 months
Effort
4 sprints
Release 1
Jan
Go-Live
CanDo!
Oct
Notes: CanDO!
- October is a little later than anticipated.
Something to bear in mind when assessing project milestones and impact on go-live
Go-Live early next year. December is our summer break so a lot of the team will be out

## Slide 8
Project Processes
Sprint Ceremonies
Stand up – twice a week (15 min)
Refinement – once a week (1 hr)
Demo & Planning 2 – once every 3 weeks (1 hr)
Documentation
Confluence
Jira
Project Charter
Weekly PM Report
Definitions
Definition of Ready
Definition of Done
Bugs vs Additional Scope
Notes: Sprint ceremonies – include core project team?
Jira – document and update details on the jira user story