## Slide 1: Grainger
Void Management

## Slide 2
Overview
As part of the larger Connect platform, Grainger PLC has successfully implemented Salesforce to manage the Lead-to-Lease process. This has transformed both internal operations and the customer journey. Grainger PLC are now looking to leverage Salesforce to realise similar benefits for the Void Management process.
Grainger PLC have engaged with Open Box to design a future-state Void Management process that can be implemented in their existing Salesforce org and aligns with Salesforce features and best practices.
No Visibility into Team Activity
Limited Performance Metrics
Lack of Ownership
Many Teams & Systems Involved
No Visibility into Comms over Email
Limited System Integration
Process Inefficiencies & Variations
Current Challenges with the Void Process:

## Slide 3
Business Drivers
Grainger are planning on significant expansion, looking double their number of letting homes in the next 3-4 years.
The current systems and processes used in void management are not scalable to support this.
Leveraging the existing Salesforce platform and user licenses will help to:
  Improve speed & efficiency
  Reduce errors
  Allow the business to scale operations without necessitating a linear increase in employee headcount
  Minimize the time that units remain vacant
  Improve customer satisfaction - reduce the risk of not cancelling direct debits or returning deposits on time & create a single view of customer

## Slide 4
Vision and Objectives
Project Vision :
A centralized, standardized void workflow that tracks the end-to-end void progress, minimizes delays, and provides visibility into upcoming work, expected timelines & responsibilities.
The solution will be delivered in increments, providing tangible business value on a regular basis.
Measure Targets, Timeframes & KPIs
Visibility into Progress, Delays & Forecasted Completion
Visibility into Team Workload
Key Objectives :
Standardise Process while Allowing for Flexibility
Automate Notifications to Internal Teams
Move Towards Single View of Customer & Property
Clear Responsibility

## Slide 5
Context Diagram

## Slide 6
Proof of Concept
Initiate a new void from the relevant Tenancy

## Slide 7
Proof of Concept
Tasks created with due dates based on void start & future vacant date
Void record creates single source of truth for collaboration & tracking of all void activities

## Slide 8
Proposed Data Model

## Slide 9
Proposed Roadmap
Release 1
Future
Create & Complete End-to-End Void Workflow
Calculating & Revising Estimated Timelines
Update Salesforce Unit
User/Team Task Lists
Dashboards - KPIs & Voids Behind Schedule
See Voids by Unit & Building
Property Calendar of Onsite Void Tasks
Upload Void Documents
Audit History
Replace Internal Notification Emails
1
July
30 Sept
2023
Qube Integration
FSI Integration
Advanced Dashboards (Trends & Comparisons)
Customizing Turnaround Times, Non-Working Days
Enhanced Property Calendar (Include Viewings & Other Building Activity)
Online Tenant Instructions (DRI)
Automated Emails to Tenants (Move In & Move Out)
EPCs
Additional Void Workflows (Tenant Already Vacated, Give Notice to Vacate, Garage & Parking Bay Voids, Tenant Rescinds NTQ, Custom Tasks)
Auto Assign Tasks to Individuals
Additional Task Details (Refurb, PVI Checklist, Detailed Works)
Incorporate Delays
Void Variations - Unit Sale, Relet, ​ Clean vs Refurb vs Refresh
Notes: Release 1
This is at the current point in time, likely to change as the project progresses. But it is put together based on the process we’ve designed with Scott and Jacob and is tied to the demo we’ve built to showcase the hypothesized design with phases and tasks. i.e. we are not just grouping random development items, we are choosing the “stripe” of functionality required to cover the void process end-to-end.
Release 1 requirements:
No additional licenses (assuming all actors already have licenses)
No new integrations
No migration of historical data
Data/file volumes may require archival strategy in the future
Items outside of void process
Building out renewal functionalty to be integrated with voids & tenancies
Move In workflow
Pricing playbook
Tenant arrears in Salesforce
Complaints register
Minimising double entry in Hive
We have sprint 1 ready to go, we are ready to go in July

## Slide 10
Release 1 Forecast
Likely: 4 sprints = 12 weeks

## Slide 11
Project Team & Forecasted Costs
Salesforce Architect
Business Analyst
Developers
Quality Assurance
Project Manager
Product Owner - Main point of contact
Subject Matter Experts Project Sponsor - Involved in Demos & UAT
Change Management & End User Training Specialist
GRAINGER Delivery Team
520
hours / month
Open Box Delivery Team
monthly cost
£46 735
duration
3 months
total cost
£140 205
1 Month
effort
4 sprints
Release 1
Notes: All figures are forecasted as at current business asks

## Slide 12
Iterative delivery is achieved through a series of 3-week sprints
Agile Delivery Approach
Product Backlog
Process Improvement
Sprint Planning
Sprint Demo
Product Increment
Backlog Refinement
Testing
Sprint Retrospective
Sprint Backlog
3-week Sprint
Daily Stand-up
Open Box Activity
Grainger Activity
Joint Activity
Backlog Refinement & Prioritisation
Feedback
Notes: An agile delivery approach allows early delivery of outcomes & provides flexibility to adjust for opportunities or issues uncovered during the project.
A living backlog will track outcomes to be delivered & relative priority. This will evolve as we collaborate towards maximising value delivered.
The delivery team will meet Grainger representatives every 3 weeks to demonstrate the outcomes delivered in the past 3-week period & plan which outcomes will be worked on in the next 3-week period.
Feedback will be incorporated into the backlog and updated forecasts will be communicated.

## Slide 13
Next Steps
Grainger to confirm they would like to move forward
Open Box to deliver a Statement of Work for a 3-month engagement to deliver the first release of Void Management

## Slide 14
Appendix