Statement of Work

Grainger PLC

BI Team Augmentation

November 1, 2021

Contents

1	Statement of Work	3

1.1	Overview	3

1.2	Resrouces Overview	3

1.3	Project Administration	4

1.4	Responsibilities	4

1.5	Assumptions	5

2	Cost and Timelines	6

3	Acceptance	7

# Statement of Work

## Overview

Grainger PLC (Grainger) has embarked on a digital transformation journey, implementing various new IT solutions with the aim of modernizing the business suite of applications. As part of the transformation journey, a new cloud-based Data Warehousing and Analytics (BI) solution is being developed.

Grainger requires Open Box Software (Pty) Ltd (Open Box) to assist with completing and implementing the new BI solution by availing various resources to augment the existing Granger team.

The initial scope of the work will be to:

- Work with business teams and departments to validate existing requirements and update these where necessary

- Evaluate existing data model against the requirements to validate appropriateness for reporting, where necessary the model needs to be updated

- Build reports and dashboards

- Work with business to roll out and ensure successful adoption of the new reporting solution

## Resrouces Overview

Open Box will initially make two resources available on a Time and Material basis from [date]. When other suitable resources become available, they will be added to the project in addition to the initial two resources.

### Alain de Jager

Alain brings a mixed bad of skills to the team, being a both a technical resource and a great person to work directly with business to develop and refine and document requirements.

Skillset:

  - Power BI Developer

  - BI Business Analyst

  - MS SQL & SSIS Developer

  - Moderate Dimensional Modeling & Azure exposure

Availability: between 120 - 140 hours per month available on the Grainger BI augmentation project.

### Denise Roos

Denise is a highly experienced Power BI and SQL developer. With over a decades experience to draw from, she is one of the heavy hitters in the BI team.

Skillset:

  - Power BI Developer

  - MS SQL Developer

  - Moderate Dimensional Modeling & Azure exposure

Denise will have between 60 – 80 hours per month available on the Granger BI augmentation project.

## Project Administration

- Resources will be contactable on email, and available for meetings via conference or video calls.

- Project resources will be available Monday to Friday 9 am – 6 pm South African Time (GMT +02:00). Currently this corresponds to 7 am – 4 pm GMT.

  - Excluding any UK public holidays observed by Grainger.

  - Planned meetings can be scheduled outside of the times detailed above where reasonable.

- Regular progress updates will be provided including costs and target milestones.

## Responsibilities

- Open Box will be responsible for:

  - Providing the services under Services Overview section.

- Grainger will be responsible for:

  - Signing off the Statement of Work.

  - Managing the tasks and work that the Open Box resources will be responsible to complete.

  - Providing server / system access as required to complete any work as requested.

  - Providing access to IT and business resources required to complete any work as requested.

## Assumptions

The following assumptions have been made; incorrect assumptions may affect cost and timelines.

- Open Box will have access to appropriate stakeholders as required by the services section.

- Resource utilization and work prioritization will be managed by Grainger.

# Cost and Timelines

Details regarding the costs for the services are as follows:

- The project will be billed according to the Time & Materials (T&M) billing model at a rate of £80 an hour.

- Costs will be billed monthly, in arrears.

- It is anticipated that up to on average between 180 - 220 hours will be utilized.

- No time in addition to 240 hours will be billed without further approval from Grainger.

- The quoted amounts exclude any sales taxes if applicable.

- This quotation is valid for 30 days.

# Acceptance

The parties hereto, each acting under due and proper authority, have executed this Agreement as of the day, month and year first written below.

For and on behalf of: 	For and on behalf of:

Open Box Software (Pty) Ltd	Grainger PLC

Signature:	_____________________	Signature:	_____________________

Name:	Denzil Morrison	Name:	_____________________

Position:	CTO	Position:	_____________________

Date:	_____________________	Date:	_____________________