# hotfix Deployment SUMMARY – Grainger Plc

| Affected Applications | Salesforce |  |  |  |
| --- | --- | --- | --- | --- |
| Production Deployment Date | 24th March 2025 |  |  |  |
| Production deployments in previous period | Item |  |  | Completed |
|  | SFDC-412: Renewal Administrator Permission Set Group SFDC-411: Renewal Negotiator Permission Set Group SFDC-421: Renewal Manager Permission Set Group SFDC-635: Create Renewal Admin User Permissions Permission Set SFDC-636: Update PS Renewals CRUD SFDC-638: Create Renewal Neg User Permissions Permset SFDC-639: Create Renewal Manager User Permissions perm set SFDC-583: Update Default Grainger Profile - Unit SFDC-651: Add Custom Permission to Lettings Users Permissions PS SFDC-692: Update Operations PSGs with new Perm Sets (New Strategy Allignment) |  |  | 17th March 2025 |
| Upcoming Deployments | Item | UAT Deployment | UAT Approver | Status |
|  | Commercial Leasing - Post Go Live Support - CLTL-398: Opportunities created by GREP have blank record type | 19th March 2025 | Jaic George | Complete |
|  | Commercial Leasing - Post Go Live Support - CLTL-396: Tenancy End Date Is Removed When Move To Audit Stage | 18th March 2025 |  | Complete |
|  | Support Hotfix - BSS-101: Update Flow for Notice Recieved Date on Unit | 19th March 2025 | Jaic George | Complete |
|  | Sprint 9 BAU - SFDC-458: Credit Control Team Permission Set Group | 24th Feb 2025 | Anne Stephenson | Complete |
|  | Sprint 9 BAU - SFDC-689: Identify 'Under Other Contract' Blocks | 17th March 2025 | Elisabeta Mihalache | Complete |
|  | Sprint 9 BAU – SFDC-693: Create PS_Credit_Control_CRUD permission Set | 17th March 2025 | Anne Stephenson | Complete |
|  | Sprint 9 BAU – SFDC-699: Add Touchpoint Survey Read PS to Ops PSGs | 17th March 2025 | Anne Stephenson | Complete |
|  | Sprint 9 BAU – SFDC-701: Update Residential Leasing User PS | 17th March 2025 | Anne Stephenson | Complete |
|  | Sprint 9 BAU – SFDC-712: Update All Resi Lettings CRUD perm sets | 20th March 2025 | Colette Taylor | In Progress |
| General / Risks / Issues |  |  |  |  |