# hotfix Deployment SUMMARY – Grainger Plc

| Affected Applications | Salesforce |  |  |  |
| --- | --- | --- | --- | --- |
| Production Deployment Date | 4th August 2025 |  |  |  |
| Production deployments in previous period | Item |  |  | Completed |
|  | BAU Sprint 13 – SFDC-825: New Agreement Types - Incorporate into existing production logic BAU Sprint 13 – SFDC-833: Update Process Builder BAU Sprint 13 – SFDC-450: 72m Tenancy Length - Affordable ASTs BAU Sprint 13 – SFDC-864: Prevent Viewing Tours being attending without Viewing Units BAU Sprint 13 – SFDC-868: Remove Event Button on Opportunities BAU Sprint 13 – SFDC-872: Complete underlying event when VT is completed |  |  | 21st July |
| Upcoming Deployments | Item | UAT Deployment | UAT Approver | Status |
|  | Payment Apportionment – SFDC-836: Update Opportunity Apportionment Field | 14th July 2025 | Clair Habgood & Jessica Howe | Production Approved |
|  | Payment Apportionment – SFDC-837: Update Opportunity First_Month_Rental field | 14th July 2025 | Clair Habgood & Jessica Howe | Production Approved |
|  | Payment Apportionment – SFDC-838: Remove Payment Schedule from all Contracts | 14th July 2025 | Clair Habgood & Jessica Howe | Production Approved |
|  | Payment Apportionment – SFDC-840: Update Opportunity First_Full_Month_Rent_(Start) | 14th July 2025 | Clair Habgood & Jessica Howe | Production Approved |
|  | Payment Apportionment – SFDC-841: Update Opportunity First_Full_Month_Rent_(End) | 14th July 2025 | Clair Habgood & Jessica Howe | Production Approved |
|  | Payment Apportionment – SFDC-842: Update Opp Page Layout | 14th July 2025 | Clair Habgood & Jessica Howe | Production Approved |
|  | BAU Hotfix – SFDC-877: Opportunity Page Layout - iPad Accessible | 31st July 2025 | Ruben Cancio & Colette Taylor | In Test |
| General / Risks / Issues |  |  |  |  |