# hotfix Deployment SUMMARY – Grainger Plc

| Affected Applications | Salesforce |  |  |  |
| --- | --- | --- | --- | --- |
| Production Deployment Date | 18th August 2025 |  |  |  |
| Production deployments in previous period | Item |  |  | Completed |
|  | Payment Apportionment – SFDC-836: Update Opportunity Apportionment Field Payment Apportionment – SFDC-837: Update Opportunity First_Month_Rental field Payment Apportionment – SFDC-838: Remove Payment Schedule from all Contracts Payment Apportionment – SFDC-840: Update Opportunity First_Full_Month_Rent_(Start) Payment Apportionment – SFDC-841: Update Opportunity First_Full_Month_Rent_(End) Payment Apportionment – SFDC-842: Update Opp Page Layout |  |  | 4th August 2025 |
| Upcoming Deployments | Item | UAT Deployment | UAT Approver | Status |
|  | BAU Sprint 14 – SFDC-908: New VT Confirmation Email Template | 11th August 2025 | Colette Taylor | Production Approved |
|  | BAU Sprint 14 – SFDC-832: Additional two agreement types to be added | 14th July 2025 | Helen D-T | Production Approved |
|  | BAU Sprint 14 – SFDC-877: Opportunity Page Layout - iPad Accessible | 11th August 2025 | Colette Taylor | Production Approved |
|  | BAU Sprint 14 – SFDC-879: Add Viewing Meeting Location to Estate | 11th August 2025 | Colette Taylor | Production Approved |
|  | BAU Sprint 14 – SFDC-945: Update Date Calculation | 13th August 2025 | Clair Habgood & Jessica Howe | In Test |
| General / Risks / Issues |  |  |  |  |