# Weekly hotfix Deployment SUMMARY – Grainger Plc

| Affected Applications | Salesforce |  |  |  |
| --- | --- | --- | --- | --- |
| Production Deployment Date | 4th November 2024 |  |  |  |
| Production deployments in previous period | Item |  |  | Completed |
|  | BSS-35: The occupational date and signature box are not populated as expected BSS-42: Adobe not pulling recipients to the agreement automatically for agreement with 1 tenant and 2 guarantors BSS-44: Signatory fields in the Occupation Contract Word document are not being dynamically generated. BSS-38: Profile permissions preventing user from listing/removing units on RightMove/Grainger BSS-73: User cannot proceed with the opportunity - An Error Occurred with Your "Opps PB Handler (Renewals)" Flow |  |  | 28th October 2024 |
| Upcoming Deployments | Item | UAT Deployment | UAT Approver | Status |
|  | BSS-29: Event PB Handler Error: Missing required: whoId | 14th Oct 2024 | Saji G | UAT Complete |
| General / Risks / Issues |  |  |  |  |