# Weekly hotfix Deployment SUMMARY – Grainger Plc

| Affected Applications | Salesforce |  |  |  |
| --- | --- | --- | --- | --- |
| Production Deployment Date | 9th December 2024 |  |  |  |
| Production deployments in previous period | Item |  |  | Completed |
|  | BSS-75: Publishing/Unpublishing to both Rightmove and Grainger Website Together doesn’t work |  |  | 25th November 2024 |
| Upcoming Deployments | Item | UAT Deployment | UAT Approver | Status |
|  | BSS-63: Add fault path to "EoT-Open Task" Flow | December 3rd | Saji G | UAT Pending |
|  | BSS-62: Add fault path to "EoT- Validate Notice (Task Subflow)" Flow | December 3rd | Saji G | UAT Pending |
|  | BSS-64: Add fault path to "EoT- Start Task" Flow | December 3rd | Saji G | UAT Pending |
| General / Risks / Issues |  |  |  |  |