Project Management Review Summary – Grainger PLC

| Project | Void Process - Consultancy |  |  |  |
| --- | --- | --- | --- | --- |
| Period | 23rd – 30th May |  |  |  |
| Status Overview | In progress |  |  |  |
| Progress in the last week | - Item |  | - Completed | - Responsible |
|  | - Workflow review meeting |  | - 24th May | - Grainger / Open Box |
|  | - Presentation Prep |  | - 25th May | - Grainger / Open Box |
| Upcoming deliverables / feedback required | - Item | - Due | - Responsible | - Status |
|  | - Proposal, High-Level Design & Feature Backlog | - 2nd June | - Open Box | - On Track |
|  | - POC Demo Preparation | - TBD | - Grainger / Open Box | - Open Box is happy to assist with Jacob’s preparation. |
|  | - Presentation | - 6th Jun | - Grainger | - On Track |
| Discussions/Risks /Issues | None. |  |  |  |
| Utilization | 110 of 110 hours (100%) |  |  |  |
| Personnel Notes | None. |  |  |  |

Historical Reports

| Project | Void Process - Consultancy |  |  |  |
| --- | --- | --- | --- | --- |
| Period | 17th – 23rd May |  |  |  |
| Status Overview | In progress |  |  |  |
| Progress in the last week | - Item |  | - Completed | - Responsible |
| Upcoming deliverables / feedback required | - Item | - Due | - Responsible | - Status |
|  | - Workflow review meeting | - 24th May | - Grainger / Open Box | - On Track |
|  | - Presentation Prep | - 25th May | - Grainger / Open Box | - On Track |
|  | - Proposal, High-Level Design & Feature Backlog | - 2nd June | - Open Box | - On Track |
|  | - Presentation | - 6th Jun | - Grainger | - On Track |
| Discussions/Risks /Issues | Run through the POC. |  |  |  |
| Utilization | 105 of 110 hours (95%) |  |  |  |
| Personnel Notes | None. |  |  |  |

| Project | Void Process - Consultancy |  |  |  |
| --- | --- | --- | --- | --- |
| Period | 11th – 16th May |  |  |  |
| Status Overview | In progress |  |  |  |
| Progress in the last week | - Item |  | - Completed | - Responsible |
|  | - Approval of additional hours |  | - 12th May | - Grainger |
| Upcoming deliverables / feedback required | - Item | - Due | - Responsible | - Status |
|  | - Presentation | - 6th Jun | - Grainger | - Open Box to assist with the presentation |
| Discussions/Risks /Issues | Planning for collaboration on presentation to business on 6th June Planning to roll into build phase shortly after this phase is closed out. |  |  |  |
| Utilization | 84 of 110 hours (76%) |  |  |  |
| Personnel Notes | None. |  |  |  |

| Project | Void Process - Consultancy |  |  |  |
| --- | --- | --- | --- | --- |
| Period | May 2nd – 11th |  |  |  |
| Status Overview | In progress |  |  |  |
| Progress in the last week | - Item |  | - Completed | - Responsible |
|  | - Qube demo |  | - May 3rd | - Grainger / Open Box |
|  | - Document Management review |  | - May 4th | - Grainger / Open Box |
|  | - Salesforce demo |  | - May 10th | - Grainger / Open Box |
|  | - Renewal process review |  | - May 11th | - Grainger / Open Box |
|  | - Jira access |  | - May 11th | - Grainger / Open Box |
| Upcoming deliverables / feedback required | - Item | - Due | - Responsible | - Status |
|  | - Approval of additional hours | - May 12th | - Grainger | - Currently overutilized on the approved hours |
| Discussions/Risks /Issues | Approval of additional time. Currently 40 hours is approved. Planning for collaboration on presentation to business on 6th June |  |  |  |
| Utilization | 71 of 110 hours (64%) |  |  |  |
| Personnel Notes | None. |  |  |  |

| Project | Void Process - Consultancy |  |  |  |
| --- | --- | --- | --- | --- |
| Period | Apr 24th – May 2nd |  |  |  |
| Status Overview | In progress |  |  |  |
| Progress in the last week | - Item |  | - Completed | - Responsible |
|  | - Process review meeting |  | - Apr 24th | - Grainger / Open Box |
|  | - Presentation deck & draft process documentation |  | - Apr 24th | - Open Box |
| Upcoming deliverables / feedback required | - Item | - Due | - Responsible | - Status |
|  | - Qube demo | - May 3rd | - Grainger / Open Box | - Scheduled |
|  | - Document Management review | - May 4th | - Grainger / Open Box | - Scheduled |
|  | - Salesforce demo | - May 10th | - Grainger / Open Box | - Scheduled |
| Discussions/Risks /Issues | Approval of additional time. Currently 40 hours is approved. Will you be able to share a recording (Zoom) of the demo’s with Open Box |  |  |  |
| Utilization | 30 of 110 hours (27%) |  |  |  |
| Personnel Notes | None. |  |  |  |