## Slide 1
Sprint Review: Salesforce BAU
Sprint 16
15th September – 12th October

## Slide 2
Sprint Overview
Work Items Delivered
Story Points Completed
Weeks
14
4
Sprint Numbers
Sprint work Items Delivered
Sprint Links
UAT Items Addressed
0
Enhancement Testing
BAU Go Live
Key Dates
6 – 10 September
13th October
9

## Slide 3
Work Items Delivered

## Slide 4
Work Items Planned for Next Sprint

## Slide 5
General Items
Risk | Contributing factors | Impact | Decisions taken
None |  |  | 
Issue | Contributing factors | Impact | Decisions taken
reCAPTCHA on Form Assembly forms impacting form performance |  | Alters how the form can be submitted, with conditional formatting and date inputs not displaying correctly | Hold off on release of SFDC-834. SFDC-863, and SFDC-865
Items Carried over to next Sprint | Reasons
SFDC-979: Review and Update Unit Status based on Opportunity Status | UAT not completed in time – lack of availability of end users
Decision | Description | Date

## Slide 6: Thank You