Statement of Work

Grainger

End of Tenancy – Sprint Zero

Version 1.0

January 16, 2024

Contents

1	Statement of Work	3

1.1	Overview	3

1.2	Objectives	3

1.3	Responsibilities	4

1.4	Availability	5

1.5	References	5

2	Cost and Timelines	6

3	Acceptance	7

4	Appendices	8

4.1	Appendix A – Future-State Process Flow Provided by Grainger	8

# Statement of Work

## Overview

As part of the larger Connect platform, Grainger has successfully implemented Salesforce to manage the Lead to Lease process.  This has transformed both internal operations and the customer journey and Grainger are now wanting to leverage Salesforce to realise similar benefits for the End of Tenancy process.

With assistance from Embracent (an external consultancy), Grainger have documented the current state of the End of Tenancy process, highlighted the existing inefficiencies and identified the key goals of the future state: a standardised, simplified and transparent process.

Grainger are now looking to design a future state End of Tenancy process that can be implemented in their existing Salesforce org.

## Objectives

Open Box will provide the services of a Salesforce Technical Architect and Senior Business Analyst to conduct Sprint 0 for the project.

During Sprint 0 the initial End of Tenancy (EOT) solution release will be scoped, estimated, and sufficient analysis will be conducted in order for Open Box and Grainger to be in a position to commence Sprint 1 development.

The objectives of Sprint 0 are to:

- Assess the key EOT solution requirements for release 1, in consultation with Grainger project sponsor (Jon Pitt) and other stakeholders.

- Deliver a high-level design proposal for the initial EOT release that aligns with Salesforce features, best practices and minimises technical debt. The high-level design will include:

  - Proposed, high-level data model

  - Future-state process diagram

  - Integration points

  - Details of any additional Salesforce licensing required

  - Recommended approach to:

    - Document/file management

    - Data sharing and visibility

    - Reporting

    - Data migration

- Compile an initial feature backlog that contains outcomes to be delivered. The backlog will be used during an iterative delivery phase to identify, develop and deploy the most valuable features.

  - Prioritize the features on the backlog (in collaboration with Grainger) that will deliver the functionality required for release 1.

  - Size the backlog for release 1 by weighting the features relative to each other.

  - Write user stories, with detailed acceptance criteria, for the features that are anticipated to be addressed in Sprint 1. Acceptance criteria will be reviewed and agreed with Grainger.

- Provide an initial forecast of the number of sprints, cost & timeline required to deliver the project backlog for release 1.

  - Note that cost and timeline are forecasts that will be continuously refined throughout the project, based on continuous feedback, backlog refinement and re-prioritization.

Note that the scope of work to be addressed in Sprint 0 is limited to the initial release of the EOT project. Any features identified for possible future releases will be added to the initial feature backlog, however Sprint 0 will not deliver a full backlog of all features required for the end-state EOT solution. Additionally, Sprint 0 will not include analysis of other Grainger initiatives, systems or processes.

## Responsibilities

- Open Box will be responsible for:

  - Providing the services and deliverables described in the project Objectives.

  - Delivering a progress report to Grainger on a weekly basis that will include:

    - Sprint 0 progress and milestones.

    - Any outstanding deliverables.

    - Hours utilized to date.

    - Forecast of remaining hours that are likely to be required by Open Box.

- Grainger will be responsible for:

  - Making key personnel and stakeholders available to Open Box.

  - Making a Grainger product owner available to facilitate decision making.

  - Delivering any information required and providing appropriate Salesforce access in a timely manner.

## Availability

- Open Box resources will be contactable and available for meetings via conference calls/video conferences:

- Monday to Friday 9am – 6pm South African time (GMT +02:00) which currently corresponds to 8am – 5pm (GMT), excluding public holidays.

- All work will be completed by Open Box offsite.

## References

- Embracent current state evaluation presentation

- Embracent current state process flow

- Future-state process diagram provided by Grainger

# Cost and Timelines

To conduct Sprint 0, Open Box will provide the following services on a Time and Materials (T&M) basis:

- Salesforce Technical Architect at a rate of £150 per hour

- Senior Business Analyst at a rate of £150 per hour

Sprint 0 is estimated to require 4 – 6 weeks to complete and utilize 120 – 180 hours.

- The cost for Sprint 0 is therefore estimated to be £18 000 - £27 000.

- Billable hours will not exceed 180 hours without prior agreement from Grainger.

All amounts are quoted in GBP (£) and exclude VAT, if applicable.

Costs will be billed monthly, in arrears.

This quotation is valid for 30 days.

The estimated start date of the engagement is 17th March 2023, contingent on operational factors.

# Acceptance

The parties hereto, each acting under due and proper authority, have executed this Agreement as of the day, month and year first written below.

For and on behalf of Open Box Software	For and on behalf of Grainger

Signature:	_____________________	Signature:	_____________________

Name:	_____________________	Name:	_____________________

Position:	_____________________	Position:	_____________________

Date:	_____________________	Date:	_____________________

# Appendices

## Appendix A – Future-State Process Flow Provided by Grainger