## Slide 1: End of Tenancy Post Go-Live Report

## Slide 2
End of Tenancy Application Status
  EoT Application was deployed to PROD on Wed 17th Jan 2024.
  Grainger users have been internally trained and are actively using the application.
  Knowledge transfer session completed with Grainger internal Salesforce team.
Hypercare Status
  Open Box are providing 2 weeks of hyper-care support, ending Fri 2nd Feb 2024.
  4 bugs have been reported, all resolved.
  1 enhancement request has been added to the backlog.
End of Tenancy Post Go-Live Summary

## Slide 3
User Adoption
126 Users assigned to EOT User permission set
11 have not logged in since go live
EoT records created: 97
Distinct users who have created new EoT records: 38
EOT Tasks created: 1500
EOT Tasks completed: 458
Distinct users who have edited/closed EoT Tasks: 63
Active/In Progress EoT Tasks per Team
User | # EoT records created
Lacey Malin | 10
Rachel Creer | 8
Sarah Nolan | 7
Jacob Smycz | 6
Sophie Farr | 6
Nicolette McRae | 5
Miranda Rowe | 4
Mark Weeden | 3
Hayley Fry | 3
Jessica Illingworth | 3
Grace Fiske | 3
Younis Miho | 3
Darren Pritchard | 2
Lesley Richardson | 2
Open box | 2
Sharon Goyder-Smith | 2
Chiara Manfron | 2
Jemma Herring | 2
Danielle Stewart | 2
Helen Douglas-Teggart | 2
Zara Gulistan | 2
Corinne Lawrenson | 2
Kathrine Castle | 1
Hugh Peel | 1
Haginson Mtuku | 1
Olivia Baker | 1
Mark Churchard | 1
Charlotte Bell | 1
Iva Bikic | 1
Margaret Alston | 1
Louise Spooner | 1
Jordan Greaves | 1
Mohammed Khan | 1
Sam Robson | 1
Isaac Turner | 1
Sarah Regan | 1
Nicole Freeman | 1
Leah Lakomski | 1
EoT’s created per User

## Slide 4
Post Go-Live Bugs & Issues
Story Number | Description | Type | Resolution Time | Solution
FVVP-411 | EoT components not showing on homepage for certain users | Bug | Same day | User profile / home page assignment fix applied to PROD to match STAGING
FVVP-412 | Unit Description not displaying on My EoT, Task and my EoT Teams Task Home Page Component | Bug | Same day | Custom field which was omitted from initial PROD deployment was deployed from STAGING to PROD
FVVP-413 | Cancelled EoTs displayed on EoTs at Risk Dashboard | Bug | Same day | Dashboard refreshed
FVVP-415 | EOT Report Errors | Bug | Same day | “EoT User” permission set added to affected user
FVVP-414 | When an EoT is cancelled, the Unit Status needs to return to the value it was prior to the EOT starting ie. Tenanted | Enhancement | N/A | Added to backlog for future release

## Slide 5
Observations & Recommendations
User adoption is positive at this early stage but should continue to be monitored.
Additional training sessions should be provided if adoption figures indicate that users are still processing EoT’s outside of Salesforce.
The lengthy lifecycle of an EoT precludes any cost of void reporting at this stage.
Overall, the EoT application appears to be functioning well with minimal issues being experienced by end users.
When hypercare ends on Friday 2nd Feb, Open Box can work on enhancements and/or bugs using the T&M rates as per the existing SOW. FTE options are available from Open Box to deliver fixed monthly hours for reduced rates.