## Slide 1: Connect Programme Proposal for Design Authority
Non-Standard Billing Periods
09 January 2020

## Slide 2: Executive Summary
The original design assumption of the Connect programme would have all ‘residential’ tenancies (build-to-rent, PRS etc as well as regulated) managed in the Residential (RM) module of MRI, while all tenures involving service charge (leaseholders, ground rents. shared ownership) would be held in the Commercial (CM) module. A number of other design decisions across the platform (including customisations in the RM module and configuration of problem codes in FSI) followed from that principle.
A limitation of the RM module prevents it from raising charges on a weekly basis – this affects circa 1,300 tenancies (mostly regulated). MRI has not offered a suitable solution to this key requirement form Grainger. The issue was known since the beginning of 2019 and a solution was proposed to the DDA in November 2019, after which we gained more insight into the wider business and programme implications of this problem.
We understand that MRI will eventually update its core product to enable it to charge weekly. This paper presents three possible ways to ensure Grainger is able to handle weekly-paying tenants in the time being.
All these alternatives will require compromises to one part of the programme or the business. What we seek from the Design Authority is an indication of which course of action we should proceed with, in a way that the impact / compromise is the best manageable for the business as a whole.
# | Solution | MRI impact | Connect-wide impact | Operations / BAU impact
 | Enhance MRI customisation: ensure MRI calculations and reports take into account changes brought forward by the original FRD delivered by MRI to solve this problem |  |  | 
 | Manage regulated tenancies to the CM module: adapt CM, FSI and integrations to accommodate all financial and property management processes for regulated |  |  | 
 | Adjust the process to charge monthly and collect weekly: rework the credit control dashboard and change some principles around detecting, chasing and reporting arrears |  |  | 
1
2
3

## Slide 3: Background & Context
As much as Grainger would like to harmonise the frequency in which it raises charges / collects payment from its customers (with monthly being the preferred frequency for rent charges), in reality there are circa 1,300 tenancies in the regulated portfolio which require us to charge rent weekly.
The MRI software (the core ERP solution in the Connect platform) is unable to process weekly charges in its residential module (RM). Designed for the USA market, where weekly rents are not common practice, MRI has put weekly charging in its product development roadmap but doesn’t plan to have this feature ready within the timelines of the Connect programme.
MRI did provide a customisation (FRD), free of charge to Grainger, that enables the RM module to charge weekly – but that held all non-standard charges in a separate table, rendering all MRI reports / calculations that rely on this data inaccurate. For this reason Grainger rejected the FRD.
Even though the issue is known since early 2019, the recommendation to move regulated tenancies into the commercial module (CM) was formulated in November 2019 and was discussed with the Detailed Design Alignment (DDA) in early December 2019. The feedback from the the DDA was:
To better understand the cross-platform impacts of the recommendation (not sufficiently explored in the original paper), especially in the realms of operations (FSI), integrations, and data security / migration
To establish what – if any – process changes Grainger could make to enable a different solution
Depending on the wider business impacts, to escalate this topic to the Design Authority
This paper summarises the feedback received from parties across the business: Mike Jones, Karen Burfield (operations), Lesley Richardson, Anne Stephenson (Credit Control), Neil Harker, Rob Johnston (Data), and Rob Symonds (Design Authority member).

## Slide 4: Regulated Tenancies carry most of non-standard residential billing
 | Residential Module (RM) |  |  | Commercial Module (CM) |  | Total
Tenure | Short tenancies (BTR, AST, Comp-Let, Affordable) | Garages / Sheds | Regulated, Assured, Weekly Affordable | Commercial, Leasehold, Ground Rents | Shared Ownership | 
Billing Freq |  |  |  |  |  | 
Monthly | 3,590 | 587 | 1,141 | 651 | 199 | 6,168
Quarterly, Half Yearly, Yearly | 77 | 335 | 130 | 14,447 | 398 | 15,387
Weekly | 64 | 5 | 1,292 | 118 | 2 | 1,481
Fortnightly, legal Quarters, Others | 0 | 75 | 3 | 1,471 | 0 | 1,540
Total | 3,731 | 1,002 | 2,566 | 16,688 | 599 | 24,586
 | 15% | 4% | 10% | 68% | 2% | 100%
The guiding principle for splitting units across the 2 MRI modules (RM and CM) is based on the functionality in each one of the modules. CM is able to handle service charges, therefore it holds the commercial leases and also all tenures that involve service charges (leaseholds, ground rents, shared ownership). All the ‘short’ residential leases (mainly AST’s and regulated) would be held in RM.
The population impacted by the MRI deficiency are 1,292 regulated (and some affordable) tenants who are charged weekly. This is not a core customer segment for Grainger and is expected to shrink in the future. However the billing activity and arrears management are intense in this segment – so they should be the focus for a decision to be made in this topic.

## Slide 5: Regulated Tenancies: relevant facts
The key to finding the right answer in this topic may lie on some of the inherent characteristics of regulated tenancies. As Grainger strives to focus on high value customers, the regulated segment pose a challenge not only because they sit outside of the ‘core’, but because protections they enjoy – by old leases and by regulation – limit Grainger’s ability to implement a more consistent operating model
Declining segment – no new leases are issued in this segment. Those that finish are converted to market tenancies or sold. The size of this portfolio decreases by ca. 7% every year
Reliance on benefits – many customers in this segment pay rent using benefits. These benefits can be paid to the customer or directly to the landlord – many times on a weekly basis.
Low DD penetration – partly because of the above, this is the segment with most weekly payments and where customers pay the least via Direct Debit
Arrears – There is significant arrears activity within this segment (up to 500 open cases at this moment). The number of cases of court litigation is limited to below 20 per year.
No renewals – regulated tenancies are not renewed – leases in this segment date back decades and go through a ‘rent review’ process every 2-3 years to adjust rent values
No voids – as a natural consequence of the 2 points above, regulated units don’t go ‘vacant’ or ‘void’ – when a regulated tenancy ends the unit is converted to a different tenure before any void incurs.
No regular statements – it is not part of the process to issue regular statements for regulated tenants or to make them visible via the customer portal. Statements are issued upon request.

## Slide 6: Summary of solutions considered
All the alternatives we investigated to compensate for MRI’s inability to bill weekly will bring significant consequences to the Connect programme or the BAU operations after go-live. The ‘traditional’ route of customising MRI has been ruled as complex and short-lived. The move to CM will result in re-work in the FSI system and higher integration complexity. The process change route is not seen as suitable by Finance. The next pages show more detail on each option and its implications.
MRI | Significant work to enhance the reporting and calculations | Extra work to adapt CM module to handle residential processes | Adjust the CC dashboard and reports to reflect new pattern
FSI |  | Reconfigure all problem codes in FSI to support this solution | 
Integration |  | Integrations become more complex to pass property and payment data | 
Data |  | Workarounds to enforce GDPR with a wider population held in CM | 
Finance |  |  | Changes to principles and KPIs around arrears
Operations |  | Adjust processes / reports to ensure they can see all customers | Workarounds to build statements for customers in litigation
Customise MRI to be able to raise weekly charges
Move regulated tenancies to the Commercial Module
Adjust process so we charge monthly and be paid weekly
Further enhance the MRI product so the issues created by the original weekly billing FRD are resolved (mainly around reporting)
Hold all regulated tenancies in CM until RM can raise weekly charges. Rework other FRDs + reconfigure other systems to support this.
Adjust some aspects of our arrears process to recognise the different charge x payment patterns for regulated.

## Slide 7: Option 1: Adapt MRI’s reports & procedures to handle weekly billing
Solution description
Standard solution to all MRI shortcomings, we would ask MRI to enhance the FRD ADD005 to:
  Adapt MRI reports and routines (e.g. rent roll) to handle recurring charge data from 2 different tables and reflect all units
  Adjust some relevant MRI calculations to ensure they are accurate (remembering regulated tenancies do not renew / do not go void)
Some of the reporting limitations could be addressed by our wider data / analytics solutions e.g. PowerBI
This solution would be applied temporarily (at least 1 year), and phase out when weekly charges are enabled in RM
The diagram below outlines where in the platform changes would be likely to implement this solution:
Impact, pros and cons
Enhancements to the FRD ADD005 are not considered an option for the Finance workstream for 3 reasons
  The Solution is deemed too complex, and would commit additional time of MRI development resource – although we do not have a clear estimate of how much time / effort / cost this would result in
  The cost would be fully born by Grainger. MRI is not willing to make any further adjustments at their expense, and does not consider solving this problem in their core product before 2021
  We would have to write-off this investment after the MRI product is improved – this is a temporary solution meant to be superseded by the core MRI product
This is the solution with the least impact in the other elements of the Connect programme, since it upholds the design assumption we have been working so far of handling all tenancies in RM and only properties with a service-charge component in CM
This solution also has low operational impact, unless the MRI customisation still requires manual work
MRI
RM
CM
FSI
Integration
Data & Reporting
New FRD to adapt reporting and calculations to reflect weekly billed properties
Potential building of reports / visualisations
MRI effort / cost / risk
Connect effort / cost / risk
Operational impact

## Slide 8: Option 2: Hold regulated tenancies in MRI’s commercial module
Solution description
The solution is to transfer all regulated tenancies to the Commercial (CM) module and it would entail:
  Building functionality in CM to handle residential tenancies – namely rent reviews and non-direct debit collections – by reworking 2 FRDs already delivered
  Reconfigure the FSI logic and problem codes to accommodate maintenance works done in the CM module that don’t involve service charge
  Build more complex integrations around property data and payment collections
To minimise operational impact, all regulated tenancies should be in CM regardless of their payment frequency
Workarounds will be put in place to ensure the customer data is protected as CM is not GDPR compliant
Impact, pros and cons
This is a significant change to a design assumption long held by the Connect programme; accommodating it will take significant effort across the wider Connect platform
  The estimates around FSI reconfiguration go up to a month, stretching our already scarce Operations SME resources (Mike Jones / Holly Pears) and putting FSI potentially into the critical path
  Further risk to integration delivery. The added complexity puts a further strain on our integration work, which will depends on clear finance requirements to ensure the integration is effective
  There is still an element of additional MRI work to complete this, although it is considered manageable
The operational impact will have to be mitigated by a robust training / business readiness work. Teams handling residential customers will potentially have to deal with 2 very modules of MRI – reporting and business processes in operations will need careful review to ensure there is no disruption to this sensitive customer segment
MRI
RM
CM
FSI
Integration
Data & Reporting
Rework 2 FRD’s to enable CM on rent reviews and non-DD payments
More complex Property Upserted, Payment Updated
MRI effort / cost / risk
Connect effort / cost / risk
Operational impact
Reconfigure problem codes

## Slide 9: Option 3: Adjust business process to charge all tenancies monthly
Solution description
RM keeps all residential units and raises monthly charges, irrespective of the payment frequency.
  This upholds key principles of Connect and leverages on our technology – MRI manages charges while Salesforce / Asperato manages payments.
  While we respect our customers’ right to pay weekly, we would work in a different collection pattern, with monthly charges gradually offset by weekly payments, and seldom going to ‘zero’ (see next slide)
We’d have to adapt some operating principles & metrics in credit control, to look at missed payments (instead of only outstanding charges) to detect and chase arrears
We would also have to re-adjust some functionality already built into MRI and the Credit Control dashboard
Impact, pros and cons
We would have to adjust the Credit Control Dashboard. It was developed with a logic based on outstanding charges to identify tenants in arrears, prompt chasing, send letters. We would have to ensure regulated tenants are chased only if they have missed payments
The ‘external’ / customer impact of this is relatively low. Our cash collection will not be affected, with customers paying the same way, and most of them barely noticing our charging frequency is different.
The greatest customer impact is on cases we have to take a customer to court - In such cases we’d have to produce statements that show the weekly expected payments - which means that statements used within chasing arrears must show the same weekly expectations
The operational impact on Credit Control (and those dealing with the customer in arrears) must be mitigated by robust training and business readiness. With this being a more transformative change to our approach to managing arrears, people involved would have to become familiar with a different set of concepts and metrics.
MRI
RM
CM
FSI
Integration
Data & Reporting
Adjust the Credit Control Dashboard & arrears letters
MRI effort / cost / risk
Connect effort / cost / risk
Operational impact
Review our KPIs / reports around arrears to consider payments as well as charges

## Slide 10: Monthly charging / pattern
Charges vs payment pattern:
The account balance seldom goes to zero, given the months and weeks rarely sync. In this scenario the customer should have a small surplus at the end of each month
Balance seldom goes above monthly charge either
Setting the first charge at the same day of the first payment is important to guarantee the above
There are small (pence) rounding differences converting weekly values to monthly – which compound over the years
Account balance declines in the long term, because there is an extra day at the end of every year before the next monthly charge is raised
A scenario where a tenancy is charged monthly but paid weekly is described below. The graph shows a ‘healthy’ payment pattern in this scenario – i.e. customer pays the right rent amount every week. Our option 3 would have to adjust some principles: i) arrears is triggered by payments being missed rather than charges being outstanding; ii) a customer who makes their payments timely and correctly is not in arrears.
Chart: Monthly charges and weekly payments – account balances over 3 years
Process considerations:
Rent statements would show a balance for weekly paid rents, and have notes on when payments are expected, and that they are not required to settle the full balance. They won’t be visible in portal, and only send out upon request.
The ‘reportable’ arrears are not widely affected by this; the threshold of ‘rent + £25’ we apply today would not be breached by customers not in arrears
Arrears chasing / letters: the triggers for chasing arrears would have to change in this segment, to look at missed payments as well as outstanding charges / balance.
Non-recurring charges are rare for regulated but should be incorporated in the overall process.
Monthly rent charge