| Project |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Salesforce Pricing Playbook – Granger plc |  |  |  |  |  |  |
| Request Date | 28th March 2024 |  | ROM Date |  | 19th April 2024 |  |
| Background & Context |  |  |  |  |  |  |
| Grainger’s pricing playbook is a spreadsheet that contains future rent forecasts and is currently maintained manually by Asset Management. The pricing playbook is a key tool in forecasting as well as maximizing future rents and retention. Grainger have identified that moving this information into Salesforce would improve controls and enhance visibility. |  |  |  |  |  |  |
| Summary of Proposed Changes |  |  |  |  |  |  |
| - Recreate the pricing playbook in Salesforce, enabling authorized users to manage future rents (per unit, per month). - Replicate existing formulas from the spreadsheet in Salesforce. - Enable Asset Management to sign off on prices. - Integrate with existing Standard Price Book data in Salesforce. - Integrate the pricing playbook with the existing Lead-to-Lease process. - Once-off data migration of the existing pricing playbook spreadsheet data into Salesforce. |  |  |  |  |  |  |
| Assumptions |  |  |  |  |  |  |
| Exclusions & Limitations |  |  |  |  |  |  |
| - New or enhanced integration between Salesforce and other applications. |  |  |  |  |  |  |
| References |  |  |  |  |  |  |
| - New Project Discussion/High Level Scoping Teams meeting on 28th March 2024. |  |  |  |  |  |  |
| Project Phase |  | Estimated Effort |  | Estimated Cost (excl. VAT) |  | Estimated Duration |
| Analysis & Solution Architecture billed on a Time & Materials (T&M) basis @ £150/hour. |  | 80–120 hours |  | £12 000 - £18 000 |  | 4 – 5 weeks |
| Delivery billed @ £18 900 per sprint. |  | 2-3 sprints |  | £37 800 - £56 700 |  | 6 - 9 weeks |
| UAT billed on a T&M basis @ £150/hour. |  | 40 hours |  | £3 150 |  | 2 weeks |
| Support billed on a T&M basis @ £150/hour. |  | 20 hours |  | £1 600 |  | 2 weeks |
| Total |  |  |  | £54 550 - £79 450 |  | 14-18 weeks |