| Project |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Salesforce Pricing Playbook – Granger plc |  |  |  |  |  |  |
| Request Date | 28th March 2024 |  | ROM Date |  | 19th April 2024 |  |
| Background & Context |  |  |  |  |  |  |
| Grainger’s pricing playbook is a spreadsheet that contains future rent forecasts and is currently maintained manually by Asset Management. The pricing playbook is a key tool in forecasting as well as maximizing future rents and retention. Grainger have identified that moving this information into Salesforce would improve controls and enhance visibility. |  |  |  |  |  |  |
| Summary of Proposed Changes |  |  |  |  |  |  |
| - Recreate the pricing playbook in Salesforce, enabling authorized users to manage future rents (per unit, per month). - Replicate existing formulas from the spreadsheet in Salesforce. - Enable Asset Management to sign off on prices. - Integrate with existing Standard Price Book data in Salesforce. - Once-off data migration of the existing pricing playbook spreadsheet data into Salesforce. |  |  |  |  |  |  |
| Assumptions |  |  |  |  |  |  |
| Exclusions & Limitations |  |  |  |  |  |  |
| - Future enhancement: Integrate the pricing playbook with the existing Lead-to-Lease process. - New or enhanced integration between Salesforce and other applications. |  |  |  |  |  |  |
| References |  |  |  |  |  |  |
| - New Project Discussion/High Level Scoping Teams meeting on 28th March 2024. |  |  |  |  |  |  |
| Project Phase |  | Estimated Effort |  | Estimated Cost (excl. VAT) |  | Estimated Duration |
| Analysis & Solution Architecture billed on a Time & Materials (T&M) basis @ £150/hour. |  | 80–120 hours |  | £12 000 - £18 000 |  | 4 – 5 weeks |
| Delivery billed @ £18 900 per sprint. |  | 2-3 sprints |  | £37 800 - £56 700 |  | 6 - 9 weeks |
| UAT billed on a T&M basis @ £150/hour. |  | 40 hours |  | £3 150 |  | 2 weeks |
| Support billed on a T&M basis @ £150/hour. |  | 20 hours |  | £1 600 |  | 2 weeks |
| Total |  |  |  | £54 550 - £79 450 |  | 14-18 weeks |

| Project |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Renewal Opportunities – Granger plc |  |  |  |  |  |
| Request Date | 28th March 2024 | ROM Date |  | 19th April 2024 |  |
| Background & Context |  |  |  |  |  |
| The Grainger Renewals Team currently manage the renewals process, with input from a number of different departments, in a spreadsheet and - where successful - within the New Lease Opportunity process in Salesforce. There is an inadequate history of key information such as price negotiations with the tenant. Grainger have identified that creating a separate, end-to-end renewals process in Salesforce would streamline the process, reduce the level of effort required, and improve the ability to report on renewals. |  |  |  |  |  |
| Summary of Proposed Changes |  |  |  |  |  |
| - Create a renewal opportunity workflow within Salesforce with renewal-specific fields & tasks. - Use Tenancy data (rather than Opportunity data) to automatically create a renewal opportunity [3 months] before lease ends (if the tenant has not already given notice to quit). Additionally, enable users to manually create a renewal opportunity (for example, where a notice to quit is rescinded). - Enable Property Managers to see key renewal factors for a tenancy and provide input on an exception basis, indicating which tenants should not be offered a renewal. - Enable Property Managers to provide property-specific feedback that may impact pricing. - Prepopulate renewal opportunities with a suggested price from the pricing playbook in Salesforce. - Enable Asset Managers to review the property-specific feedback, spot check prices, see previous rent as well as rent for similar units in the same building. - Enable Asset Managers to approve or change prices on an exception basis. Renewal opportunity pricing should allow flexibility for negotiations, including a minimum renewal offer price. - Notify Finance to check that the tenant is not in arrears, and save the outcome. - Enable the Renewals Team to capture details of follow-up conversations with the tenant and save emails. Enable the Renewals Team to capture a history of any price negotiations with the tenant including offers and counteroffers. - Initiate the End of Tenancy process where a renewal opportunity is unsuccessful, which would skip the initial phase that validates and confirms notice. - Enable the Renewals Team to generate and send Section 21 eviction notice documents to the tenant where required. - Generate a new tenancy in Salesforce where a renewal opportunity is successful. Generate and send new tenancy agreement documents to the tenant. - Send reminders and chaser emails. - Make all pricing-related information resulting from the renewal opportunity process visible to the Leasing Team (in order to inform new lease pricing decisions). - Provide a single renewals dashboard and renewal reports. |  |  |  |  |  |
| Assumptions |  |  |  |  |  |
| - Salesforce contains sufficiently up-to-date tenancy information (for example accurate lease end dates) to support the renewals process. - Any new or enhanced Qube integration required will be developed and tested by Grainger. - Pricing playbook will have already been migrated into Salesforce. |  |  |  |  |  |
| Exclusions & Limitations |  |  |  |  |  |
| - The scope of work excludes new/enhanced integration between Salesforce and other applications. - Only key renewal factors that are currently saved in Salesforce will be visible as part of the initial renewal process. - Key renewal factors that are available in the initial or future releases may include: Number of maintenance jobs in the past year & currently in progress; tenancy arrears; where inspections picked up tenant issues or there are negative reviews; the customer lifetime value. - Any customer opportunity score or likelihood of renewing would be sourced from existing Salesforce data. - There will be a single renewal opportunity workflow with a single set of tasks/sequence of phases. - Any variations from the standard renewal process (for example if a tenant moves to a new unit) will be handled manually or through other, exiting processes. - There will be limited ability to accommodate any detailed Notice to Vacate process. - Enhancements to the End of Tenancy process to incorporate a Notice to Vacate workflow may be addressed as a future enhancement. - Modifications to the renewal payment processing and collections functionality already in Salesforce. - Data migration and/or data clean up. |  |  |  |  |  |
| Project Phase |  | Estimated Effort | Estimated Cost (excl. VAT) |  | Estimated Duration |
| Analysis & Solution Architecture billed on a Time & Materials (T&M) basis @ £150/hour. |  | 80–120 hours | £12 000 - £18 000 |  | 4 – 5 weeks |
| Delivery billed @ £18 900 per sprint. |  | 2-3 sprints | £37 800 - £56 700 |  | 6 - 9 weeks |
| UAT billed on a T&M basis @ £150/hour. |  | 40 hours | £3 150 |  | 2 weeks |
| Support billed on a T&M basis @ £150/hour. |  | 20 hours | £1 600 |  | 2 weeks |
| Total |  |  | £54 550 - £79 450 |  | 14-18 weeks |

| Project |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Change of Sharer Process – Granger plc |  |  |  |  |  |  |
| Request Date | 28th March 2024 |  | ROM Date |  | 19th April 2024 |  |
| Background & Context |  |  |  |  |  |  |
| Occupancy of a unit may change during the lease term, or on renewal. This Change of Sharer process is currently manged by the Renewals Team entirely offline and often requires tenants to complete multiple forms with duplicate information. Grainger have identified that moving this process into SharePoint would make the time-consuming process more efficient as well as improve customer experience. |  |  |  |  |  |  |
| Summary of Proposed Changes |  |  |  |  |  |  |
| - Create a new opportunity workflow within Salesforce for the change of sharer process. The workflow will be a subset of the new lease opportunity process, for example reference checks are only required for any new tenant(s) and no holding deposit is paid. - Enable the Renewals Team to process a change of sharer mid-lease term, creating a change of sharer opportunity that is a child of the original lease opportunity. - Generate and email a single form to the lead tenant to complete details of all vacating & new tenants. - Generate a new tenancy agreement for new and remaining tenants to sign digitally. - Automatically generate a new tenancy in Salesforce with the updated contact roles. - Incorporate the change of sharer process into the renewal opportunity workflow, enabling the Renewals Team to process a change of sharer on lease renewal (where required). |  |  |  |  |  |  |
| Assumptions |  |  |  |  |  |  |
| - Any new or enhanced integration between Salesforce and other applications that may be required (e.g., generating a new lease and transferring the deposit in Qube) will be developed by Grainger. - The existing reference check functionality can be used without any modifications. |  |  |  |  |  |  |
| Exclusions & Limitations |  |  |  |  |  |  |
| - There will be a single workflow for mid-lease changes & a single process for changes on renewal. |  |  |  |  |  |  |
| Project Phase |  | Estimated Effort |  | Estimated Cost (excl. VAT) |  | Estimated Duration |
| Analysis & Solution Architecture billed on a Time & Materials (T&M) basis @ £150/hour. |  | 80–120 hours |  | £12 000 - £18 000 |  | 4 – 5 weeks |
| Delivery billed @ £18 900 per sprint. |  | 2-3 sprints |  | £37 800 - £56 700 |  | 6 - 9 weeks |
| UAT billed on a T&M basis @ £150/hour. |  | 40 hours |  | £3 150 |  | 2 weeks |
| Support billed on a T&M basis @ £150/hour. |  | 20 hours |  | £1 600 |  | 2 weeks |
| Total |  |  |  | £54 550 - £79 450 |  | 14-18 weeks |
| Project |  |  |  |  |  |  |
| Customer Renewals Journey – Granger plc |  |  |  |  |  |  |
| Request Date | 28th March 2024 |  | ROM Date |  | 19th April 2024 |  |
| Background & Context |  |  |  |  |  |  |
| The existing customer journey to renew a lease is often a poor experience. The intended functionality only works 30% time; many renewing customers receive new tenancy agreements via emails with new lease wording. Additionally, the current process does not facilitate interaction, for example when negotiating renewal terms. Grainger have identified that enhancing this process will improve customer experience. |  |  |  |  |  |  |
| Summary of Proposed Changes |  |  |  |  |  |  |
| - Enable the Renewals team to email offer details to the lead tenant for a renewal opportunity. - A link in the email will enable the tenant to login to ??? and see the details of the offer to renew. - The tenant will be able to: - Indicate their intention to not renew, thereby notifying the Property Manager and Renewals Team. - Reject the offer and make a counteroffer, requesting different terms. The renewals opportunity would be automatically updated with the counteroffer and the Renewals Team will be alerted. - Accept the offer, signing the new tenancy agreement online. - Send reminders and chaser emails. |  |  |  |  |  |  |
| Assumptions |  |  |  |  |  |  |
| - xxx |  |  |  |  |  |  |
| Exclusions & Limitations |  |  |  |  |  |  |
| - New or enhanced integration between Salesforce and other applications, including / excluding the Grainger Tenant Portal. - Modifications to the renewal payment processing and collections functionality already in Salesforce. |  |  |  |  |  |  |
| Project Phase |  | Estimated Effort |  | Estimated Cost (excl. VAT) |  | Estimated Duration |
| Analysis & Solution Architecture billed on a Time & Materials (T&M) basis @ £150/hour. |  | 80–120 hours |  | £12 000 - £18 000 |  | 4 – 5 weeks |
| Delivery billed @ £18 900 per sprint. |  | 2-3 sprints |  | £37 800 - £56 700 |  | 6 - 9 weeks |
| UAT billed on a T&M basis @ £150/hour. |  | 40 hours |  | £3 150 |  | 2 weeks |
| Support billed on a T&M basis @ £150/hour. |  | 20 hours |  | £1 600 |  | 2 weeks |
| Total |  |  |  | £54 550 - £79 450 |  | 14-18 weeks |

Terms and Conditions:

- This is not a quote but an indication of cost. The estimates and proposed changes in this document were made prior to any detailed analysis and are subject to change on further analysis. The final estimated cost and timeline will be delivered on completion of the project’s analysis phase / sprint zero. Regular updates regarding any significant changes in cost or scope will be delivered to Grainger plc as and when they occur.

- Cost estimates are based on billing rates as at the ROM date, which are subject to change.

| Project |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Salesforce Renewals Journey – Granger plc |  |  |  |  |  |  |
| Request Date | 28th March 2024 |  | ROM Date |  | 1st April 2024 |  |
| Background & Context |  |  |  |  |  |  |
| Summary of Proposed Changes |  |  |  |  |  |  |
| Assumptions |  |  |  |  |  |  |
| Exclusions & Limitations |  |  |  |  |  |  |
| References |  |  |  |  |  |  |
| - New Project Discussion/High Level Scoping Teams meeting on 28th March 2024. |  |  |  |  |  |  |
| Project Phase |  | Estimated Effort |  | Estimated Cost (excl. VAT) |  | Estimated Duration |
| Analysis & Solution Architecture billed on a Time & Materials (T&M) basis @ £150/hour. |  | 80–120 hours |  | £12 000 - £18 000 |  | 4 – 5 weeks |
| Delivery billed @ £18 900 per sprint. |  | 2-3 sprints |  | £37 800 - £56 700 |  | 6 - 9 weeks |
| UAT billed on a T&M basis @ £150/hour. |  | 40 hours |  | £3 150 |  | 2 weeks |
| Support billed on a T&M basis @ £150/hour. |  | 20 hours |  | £1 600 |  | 2 weeks |
| Total |  |  |  | £54 550 - £79 450 |  | 14-18 weeks |