Statement of Work

Grainger PLC

Renewals Journey Phase 2

Version 0.1

March 8, 2023

Contents

1	Statement of Work	3

1.1	Overview	3

1.2	Project Objectives	3

1.3	Responsibilities	3

1.4	Project Administration	4

1.5	References	4

2	Exclusions & Limitations	5

3	Cost and Resourcing	6

3.1	Implementation Costs	6

3.2	Extension of Service Effort	6

4	Acceptance	7

# Statement of Work

## Overview

The following Statement of Work (SOW) describes the Salesforce development work to be carried out by Open Box Software (Open Box) to enhance Grainger PLC’s Renewal Process.

High level requirements have been captured on Grainger’s Jira instance as User Stories. These User Stories have been refined and are ready for development, although additional refinement sessions may be needed during the project.

## Project Objectives

Engage with key  stakeholders to:

- Confirm all requirements have been captured on the User Stories.

- For each in-scope user story, define acceptance criteria which describe the conditions that must be satisfied for a user story to be deemed complete.

- Implement the following using Salesforce:

| Key | Summary |
| --- | --- |
| RJ-27 | Adjust renewal logic to use days instead of months |
| RJ-26 | Do not exclude opportunities with child opps that are not renewals |
| RJ-13 | Enhance offer creation process |

## Responsibilities

### Open Box will:

- Complete the Project Objectives detailed above.

- Provide prompt review and feedback to questions and comments from .

- Make the necessary personnel available during the project as and when required, ensuring no delays occur through all phases, per scheduling set forth in Cost and in full compliance with the Agreement.

- Provide project deliverables on-schedule and timely responding to  feedback in accordance with the mutually agreed upon acceptance procedure.

### Grainger PLC are responsible for:

- Making the necessary personnel available during the project as and when required, providing timely input through the various phases. Timing commitments cannot be guaranteed by Open Box if  personnel are not made available to the project.

- Providing prompt review, feedback and sign-off of project deliverables in accordance with the mutually agreed upon acceptance procedure.

- Involving the correct level of stakeholder representation during the various phases of the project.

- Providing all available supporting documentation as requested from time to time by Open Box.

- Ensuring there are no other projects planned or in operation that may hinder this project.

## Project Administration

- Resources will be contactable on email and available for meetings via conference or video calls.

- Project resources will be available Monday to Friday 9am – 6pm South African Time (GMT +02:00).

- A defined escalation path will be provided to the agreed project manager should urgent assistance be required outside of these times.

- Open Box will provide a regular report to the agreed  project manager which includes:

  - Overall project health.

  - Project risks.

  - Project milestones and timeline.

  - All other details required by  throughout the project, which will include, at a minimum, all details sufficient for  to assess project progress, timeliness under the agreed schedule, and fulfillment of the specifications necessary under each user story.

## References

- SOW for Phase 1?

# Exclusions & Limitations

The following is not included in the cost or scope of this project (these may be addressed as future projects as necessary).

- Travel or on-site resources as all work will be performed remotely.

- End-user training or delivery of testing materials. Open Box Software will follow a “train the trainer” methodology where designated  users are trained during the Sprint UAT sessions, PAT users are responsible for training other end users.

- Change management and adoption will be the responsibility of Grainger PLC.

- Testing of the web solution using:

  - Any browser other than Chrome.

  - Mobile browsers or devices.

- Only the browsers detailed within Salesforce Help will be supported by the web solution.

# Cost

## Implementation Costs

Open Box will provide the following services on a Time and Materials (T&M) rate of $165/hour. The anticipated effort per user story is detailed below:

| Key | Summary | Estimate (hours) | Cost |
| --- | --- | --- | --- |
| RJ-27 | Adjust renewal logic to use days instead of months | 4 | £464 |
| RJ-26 | Do not exclude opportunities with child opps that are not renewals | 4 | £464 |
| RJ-13 | Enhance offer creation process | 8 | £928 |
|  | Total | 16 | £1,856 |

All amounts are quoted in USD and exclude sales taxes, if applicable.

Project costs will be billed monthly, in arrears.

This quotation is valid for 30 days.

## Extension of Service Effort

The provision of these services may be extended, by mutual agreement between Open Box and Grainger PLC. Email communication is considered sufficient and binding for this purpose.

# Acceptance

The parties hereto, each acting under due and proper authority, have executed this Agreement as of the day, month and year first written below.

| For and on behalf of Open Box Software |  |  | For and on behalf of Grainger PLC |  |
| --- | --- | --- | --- | --- |
| Signature: |  |  | Signature: |  |
| Name: | Sam Duncan |  | Name: |  |
| Position: | Director of Salesforce |  | Position: |  |
| Date: |  |  | Date: |  |