Reconciliation Report for Qube Active Tenancies

Version 1 | 23/04/2025

Grainger PLC

Single View of Tenancy

Contents

1.	Tenancies:	3

1.1	Initial Data Extract	3

1.2	Pre-Processing and Deduplication	3

1.3	Verification Against Salesforce	3

1.4	Insert Tenancies into SALESFORCE	3

2.	Opportunities	5

2.1	Initial Data:	5

2.2	Linking Opportunities to Migrated Tenancies by unit	5

2.3	Selecting the Most Recent Opportunity	5

2.4	Update Opportunities in Salesforce	5

3.	Contracts	7

3.1	Initial Data	7

3.2	Residential Contract Validation	7

3.3	Association with an Opportunity	7

3.4	Association with Migrated Tenancy	7

3.5	Account Matching Validation	7

3.6	Update Contracts in Salesforce	7

3.7	Update Failures	7

4.	End of Tenancies	10

4.1	Initial Data	10

4.2	Association Check	10

4.3	Status Filtering	10

4.4	Update EOTs in Salesforce	10

4.5	Update Failures	10

Tenancies:

(See Fig 1)

Initial Data Extract

- Source: Qube Active Tenant Extract

- Initial Count: 49,768 rows

- Step: Filter out multi-tenant entries by checking the "Com Tran" value.

  - Rows Discarded: 20,695 (Multi-Tenant)

  - Retained: 29,073 (Single-Tenant or Sharer)

Pre-Processing and Deduplication

- Get Distinct Tenancies Per Unit:

  - If multiple tenancies exist for the same unit (9,884 rows), keep only the "newer" tenancy.

  - Yes → 9,884 rows discarded

  - No → 19,819 rows retained

- Qube Missing Salesforce Contact ID?

  - Yes → 37 (No contact ID) rows discarded

  - No → 19,782 rows retained

- Check for Duplicates in Qube (same unit & tenancy):

  - Yes → 109 (Only keep newest) rows discarded

  - No → 19,673 rows retained

Verification Against Salesforce

- Check if Unit Exists in Salesforce:

  - No → 7 (Units not in SF) rows discarded

  - Yes → 19,666 rows retained

- Check if Contact Exists in Salesforce:

  - No → 44 (Contacts not found) rows discarded

  - Yes → 19,622 rows retained

Insert Tenancies into SALESFORCE

- Insert Records into Salesforce:

  - Success: 19,622

  - Failures: 0

Figure 1

Figure 1

Opportunities

(See Fig 2)

Initial Data:

- Opportunities in UAT:

  - Total records: 46,399

Linking Opportunities to Migrated Tenancies by unit

- Condition: Is the opportunity linked to a migrated tenancy by unit ID?

  - No → 6,302 rows discarded

  - Yes → 40,097 rows retained

Selecting the Most Recent Opportunity

- Step: Filter for the most recent "New" and "Renewal" opportunities per tenancy.

- After applying this logic:

  - Remaining rows: 26,503

  - These include:

    - 2,834 linked by PMS Reference

    - 23,669 linked by Unit

- Outdated Opportunities (not the most recent "New" and "Renewal" opportunities for a given tenancy):

  - 16,428 rows discarded as outdated opportunities

Update Opportunities in Salesforce

- Update Records in Salesforce:

  - Success: All 26,503 rows successfully updated

  - Failures: 0 failed updates

Figure 2

Figure 2

Contracts

(See Fig 3)

Initial Data

- Contracts in UAT:

  - Total contracts: 32,210

Residential Contract Validation

- Check: Is the contract a Residential Contract in UAT?

  - No → 191 rows discarded

  - Yes → 32,019 rows retained

Association with an Opportunity

- Check: Is the contract associated with an opportunity in UAT?

  - No → 2,478 rows discarded

  - Yes → 29,541 rows retained

Association with Migrated Tenancy

- Check: Is the contract associated with a migrated tenancy?

  - No → 12,976 rows discarded

  - Yes → 16,565 rows retained

Account Matching Validation

*Documented but not enforced during migration due to frequent ambiguity in identifying the lead tenant in the Qube extract, which often causes mismatches.

- Check: Does the account on the updated contract match the account on the migrated tenancy?

  - No → 4,268 rows fail this check but were not discarded in this migration

  - Yes → 12,297 rows retained

Update Contracts in Salesforce

- Attempted updates: 16,565 contracts

  - Success: 16,515

  - Failures: 50

Update Failures

- Failure Reasons:

  - 2 rows failed due to validation exception (bad data in Agreement_Type in UAT)

  - 48 rows failed due to inability to reset contract status (caused by conflicts with previously migrated Qube production data)

Figure 3

Figure 3

End of Tenancies

(See Fig 4)

Initial Data

- EOTs in UAT:

  - Total rows: 1,583

Association Check

- Check: Is the EOT linked to both a contract that is linked to a migrated tenancy?

  - No → 872 rows discarded

  - Yes → 711 rows retained

Status Filtering

- Check: Is the EOT in an Active, Pending, Cancel, or Closed status?

  - No → 77 rows discarded

  - Yes → 634 rows retained

Update EOTs in Salesforce

- Attempted Updates: 634

  - Success: 632

  - Failures: 2 rows

Update Failures

- Failure Reasons:

  - Validation Exception: Mismatch in Actual_vacate_Date__c between EOT and Tenancy

  - These 2 rows were discarded

Figure 4

Figure 4